## Slide 1: City of Fort Lauderdale Aquatic Center Construction Project • • Parks and Recreation Board Presentation February 23, 2022
FLAC
Notes: Brooke – Ruben | Graphics

## Slide 2: Project Goals
Update & Refresh to Facilities for:
Competitive Standards
Recreational Fitness
Re-establish venue as the center of swimming
Notes: Cory
Change the airplane bullets

## Slide 3: Project Design

## Slide 4: April 2021
Notes: Greg

## Slide 5: April 2021
Notes: Greg

## Slide 6: July 2021

## Slide 7: December 2021

## Slide 8: January 2022

## Slide 9: January 2022

## Slide 10: February 2022
Notes: Greg

## Slide 11: Project To Date
Notes: Greg

## Slide 12: Project To Date
Notes: Greg

## Slide 13
February 17, 2022

## Slide 14: Aquatic Center Project Schedule
Complete Pool Plaster / Fill Pools – February 2022
Pool Equipment Startup – March 2022
Complete Pool Decks – March 2022
Temporary Certificate of Occupancy – March 2022
Final Completion – April 2022
Notes: Greg

## Slide 15: South Building
Notes: Greg

## Slide 16: South Building Project Schedule
Project Start – June 2021
Start Dry-In Building – February 2022
Start Interior Buildout – March 2022
Project Complete – December 2022
Notes: Greg

## Slide 17: Parks & Recreation Operations
March 2022 - Entry Building Move In; Filtration System & Equipment Training
April 2022 - Facility Maintenance; Emergency Action Plan Training; Lifeguard Staffing
Opening - Site Utilization Plan Requirements
Programs & Events
ISHOF Museum Project
Ribbon Cutting

## Slide 18: Q
A
&
Notes: Ruben